WENDOVER HOA

FENCE COMMITTEE MEETING

JANUARY 18, 2024

ATTENDEES:  Jeannie King, James Seidenberger, Mike Hajduk, Cory Huey, Dustin Walthall

Kathy Wilemon [absent] provided digital recorder to capture the minutes

Meeting commenced at 7:00 pm

- Communication plan with homeowners  regarding fence repair and replacement.

  - How will that be done?  Do we do fence in stages?

    - The communications plan includes committee meetings, townhall meetings, videos of fence construction, progress reports.

    - James suggested possibly paying dues on a quarterly basis if not a monthly basis. Add $120/quarter for the fence payment to the quarterly dues payment.

  - Must address existing obstructions, e.g., trees, homeowners with double fence, column repairs, overgrown trees, roots and dirt pushing up the sidewalks, footings & fencing.

- There is landscaping that needs to be done.

  - Committee has discussed whether to keep it separate from the fence issue.  This is difficult to do since the landscaping and fencing issues are intertwined.  As mentioned above:

    - Dirt from some yards is causing damage to fence posts, pickets and columns.

    - Tree roots are also damaging the fence, columns & sidewalks in some areas.

- Cory has received multiple bids ranging from $158,000 to $213,000.

  - He considers 3 of 8 bids worth considering for the final choice of contractor.

Quotes are for board on board, pier, trim piece and cap.

  - James suggested scheduling a fence committee meeting with 3 top candidates & having them present their bid with all details including a written scope of work.

  - Cory will forward copies of the top 3 bids to committee members for their review.

  - If we do not decide on a new fence, 2 of the bidders said they could provide repair and maintenance of the existing fence.

  - Mike is contacting POCs of other HOAs to see what they charge for yearly dues and how they finance fencing maintenance.

- Discussed how to pay for the fence.

  - The Committee will build a financial model of an average of the bids, then look at the ways we could divide expenses.  We could then take to the homeowners for review.

- Fence Committee meetings scheduled for Feb 8, 2/22, 3/14,…every 3 weeks through 4/25 in preparation for the annual meeting in May.

- Townhalls scheduled for 3/14 and 3/16.

- James has an e-survey scheduled to go out on 2/7 and 2/12 and will mail surveys via post office as well.

  - He will write up survey questions gathered from committee members.

  - Homeowner can remain anonymous or provide their name.

Meeting adjourned at 8:30 pm.

Next meeting on 2/8/24 at James’ home, 7:00 pm.